Campus Rental

Feature Branch Roadmap & Major Task Plan

SWENG 861 Course Capstone Project

Purpose: Provide a practical branch-by-branch roadmap from the current foundation through final submission. This plan is intentionally tentative. Branches may be split, combined, reordered, or revised as implementation reveals better paths.

# How to Use This Roadmap

Treat each feature branch as a coherent, reviewable increment with a clear exit condition.

Prefer working vertical slices over large amounts of disconnected scaffolding.

Keep the modular-monolith boundaries clear: controllers handle HTTP, services own business rules, repositories own PostgreSQL access.

Keep critical invariants in the backend/database rather than relying on Angular behavior.

Use provider abstractions for external services such as DocuSign and AI compatibility so testing and demos remain reliable.

Update this document when scope, sequencing, or implementation discoveries justify a change.

# Branch Sequence Summary

| # | Branch | Status | Primary Outcome |
| --- | --- | --- | --- |
| 0 | feat/backend-docker-foundation | Complete | Express/TypeScript, ESLint, Docker, PostgreSQL container, health checks |
| 1 | feat/database-foundation | Planned | pg connection, config, migrations, DB-aware health |
| 2 | feat/domain-schema | Planned | 10-table schema, constraints, indexes, seed data |
| 3 | feat/angular-foundation | Planned | Angular scaffold, layout, API wiring, full Docker stack |
| 4 | feat/auth-rbac-profile | Planned | Authentication, RBAC, expanded student profile |
| 5 | feat/housing-inventory | Planned | Buildings, rooms, beds, room styles, admin inventory UI |
| 6 | feat/housing-applications-preferences | Planned | Applications, approval, hall/room-style preferences |
| 7 | feat/roommate-matching | Planned | Direct requests, AI profiles, explainable matching |
| 8 | feat/housing-assignment | Planned | Officer assignment, transactions, concurrency protection |
| 9 | feat/lease-workflow | Planned | Lease generation, DocuSign/mock provider, completion transaction |
| 10 | test/end-to-end-hardening | Planned | Integration/E2E tests, validation, security, cleanup |
| 11 | chore/ci-observability | Planned | GitHub Actions, structured logging, health/readiness, metrics |
| 12 | docs/final-project-package | Planned | README, architecture docs, demo data, slides, video, submission |

# 0. feat/backend-docker-foundation

| Status | Complete |
| --- | --- |

Goal: Establish a clean backend and containerized development foundation.

## Major Tasks (in order)

☒ Establish professor-provided repository structure.

☒ Initialize Node.js / Express / TypeScript backend.

☒ Configure strict TypeScript and ESLint.

☒ Add GET /health endpoint.

☒ Add Dockerfiles for client, server, and PostgreSQL.

☒ Configure Docker Compose and environment template.

☒ Add PostgreSQL persistence and container health checks.

☒ Verify backend lint, typecheck, build, and local execution.

☒ Verify Express and PostgreSQL containers run successfully.

Exit condition: Docker starts the backend and PostgreSQL, /health returns OK, and PostgreSQL accepts connections.

# 1. feat/database-foundation

| Status | Planned |
| --- | --- |

Goal: Connect Express to PostgreSQL and establish reproducible database migration tooling.

## Major Tasks (in order)

☐ Install pg and PostgreSQL TypeScript support.

☐ Create centralized environment/configuration handling.

☐ Create PostgreSQL connection pool.

☐ Add startup/error handling for database connectivity.

☐ Upgrade /health to verify PostgreSQL connectivity.

☐ Create a SQL migration runner.

☐ Create migration-history tracking.

☐ Add npm scripts for migration execution/status.

☐ Verify migrations locally and inside Docker.

☐ Document database/migration commands in README.

Exit condition: Express can query PostgreSQL and versioned migrations run reproducibly from a clean database.

# 2. feat/domain-schema

| Status | Planned |
| --- | --- |

Goal: Translate the revised domain model into PostgreSQL migrations, constraints, indexes, and deterministic seed data.

Planning Note: Exact roommate-profile SQL types and some AI-related storage details may be tuned during implementation.

## Major Tasks (in order)

☐ Create migrations for users and expanded student_profiles.

☐ Create migrations for buildings, rooms, and beds.

☐ Create migrations for housing_applications, housing_assignments, and leases.

☐ Create migrations for roommate_profiles and roommate_requests.

☐ Add academic status, major, and anticipated graduation fields.

☐ Add room_style to rooms.

☐ Add preferred hall/building and room style to housing applications.

☐ Use revised application lifecycle including HOUSING_ASSIGNED.

☐ Add roommate lifestyle/profile fields and request lifecycle fields.

☐ Add CHECK constraints, foreign keys, and restrictive delete behavior.

☐ Add partial unique constraints for active application/assignment rules.

☐ Add supporting indexes.

☐ Create deterministic development/demo seed data.

☐ Verify a brand-new database can be migrated and seeded from zero.

Exit condition: A fresh PostgreSQL volume can be migrated and seeded into a complete Campus Rental development database.

# 3. feat/angular-foundation

| Status | Planned |
| --- | --- |

Goal: Establish the Angular application, shared UI shell, API wiring, and full three-service Docker development loop.

## Major Tasks (in order)

☐ Scaffold Angular under src/client.

☐ Configure frontend TypeScript and ESLint.

☐ Finalize client Dockerfile and Docker Compose client service.

☐ Configure Angular API/environment settings.

☐ Create backend API service layer.

☐ Create shared application shell: header, sidebar, content area.

☐ Establish Campus Rental design tokens and reusable UI patterns.

☐ Create initial routes and placeholder pages.

☐ Call backend /health from Angular.

☐ Verify Angular hot reload in Docker.

☐ Add frontend lint/build commands.

Exit condition: docker compose up --build launches Angular, Express, and PostgreSQL, and the frontend can call the API.

# 4. feat/auth-rbac-profile

| Status | Planned |
| --- | --- |

Goal: Implement authentication, API-level role authorization, and the expanded student profile.

## Major Tasks (in order)

☐ Integrate the selected authentication provider.

☐ Validate JWTs in Express.

☐ Resolve external identity to local users.

☐ Implement STUDENT and HOUSING_OFFICER roles.

☐ Add backend authorization middleware.

☐ Protect role-specific endpoints.

☐ Implement Student Profile repository, service, and controller.

☐ Support name, student number, gender, academic status, major, and anticipated graduation.

☐ Build authenticated Angular shell and role-specific navigation.

☐ Build Student Profile screen.

☐ Add API tests for authorization boundaries.

☐ Verify officer-only data is never returned through student endpoints.

Exit condition: Both roles authenticate successfully, backend RBAC is enforced, and students can maintain their profile.

# 5. feat/housing-inventory

| Status | Planned |
| --- | --- |

Goal: Implement housing inventory management and student-facing hall/room-style availability.

## Major Tasks (in order)

☐ Implement Building repository/service/controller.

☐ Implement Room repository/service/controller.

☐ Implement Bed repository/service/controller.

☐ Implement room-style handling.

☐ Implement derived availability queries.

☐ Add Housing Officer create/edit/deactivate operations.

☐ Preserve historical data by avoiding destructive inventory deletes.

☐ Build Housing Officer Inventory Management screen.

☐ Build student-facing residence hall information.

☐ Display general availability by hall and room style.

☐ Add validation and user-friendly API errors.

☐ Add repository/service/API tests.

Exit condition: Housing Officers can manage inventory and students can review housing options without claiming a specific bed.

# 6. feat/housing-applications-preferences

| Status | Planned |
| --- | --- |

Goal: Implement the student application lifecycle, Housing Officer approval, and hall/room-style preference workflow.

## Major Tasks (in order)

☐ Implement Housing Application repository/service/controller.

☐ Implement DRAFT → SUBMITTED → APPROVED → HOUSING_ASSIGNED → COMPLETED lifecycle with cancellation where allowed.

☐ Enforce the one-unsecured-application rule.

☐ Implement Housing Officer approval and approved_by tracking.

☐ Implement Housing Officer-only notes.

☐ Implement preferred residence hall/building.

☐ Implement preferred room style.

☐ Build Student Application screen.

☐ Build Housing Preferences screen.

☐ Build Confirm Housing Preferences step.

☐ Build Housing Officer application list/review screen.

☐ Ensure student-facing responses omit officer notes.

☐ Add lifecycle and authorization tests.

Exit condition: A student can submit an application and preferences, and a Housing Officer can review and approve it.

# 7. feat/roommate-matching

| Status | Planned |
| --- | --- |

Goal: Implement mutual roommate requests and explainable, opt-in AI-assisted roommate recommendations.

## Major Tasks (in order)

☐ Implement roommate profile repository/service/controller.

☐ Support structured lifestyle preferences and up to three priorities.

☐ Support About Me and What I Am Looking For free-text fields.

☐ Implement opt-in/opt-out behavior.

☐ Implement student search by name/student number for direct requests.

☐ Implement roommate request send, accept, decline, and cancel flow.

☐ Require mutual consent before establishing a roommate pair.

☐ Create AICompatibilityProvider interface.

☐ Create deterministic MockAIProvider.

☐ Create RealAIProvider integration.

☐ Implement deterministic structured compatibility scoring.

☐ Add semantic/free-text compatibility analysis.

☐ Combine structured and AI-assisted scoring.

☐ Generate concise explanations of strengths and notable differences.

☐ Exclude gender and protected/sensitive characteristics from AI scoring.

☐ Build Roommate Matching, Roommate Profile Details, and Roommate Requests screens.

☐ Add provider mock, ranking, consent, and privacy tests.

☐ Add fallback behavior when the external AI provider is unavailable.

Exit condition: Students can mutually request one another or receive ranked, explainable AI-assisted recommendations without automatic pairing.

# 8. feat/housing-assignment

| Status | Planned |
| --- | --- |

Goal: Implement Housing Officer room/bed assignment with transactional concurrency protection.

## Major Tasks (in order)

☐ Implement Housing Assignment repository/service/controller.

☐ Build Housing Officer assignment view.

☐ Display student housing preferences and roommate information.

☐ Display compatible available inventory.

☐ Support accepted roommate-pair placement into compatible rooms/beds.

☐ Implement transactional room/bed assignment.

☐ Enforce one active assignment per bed.

☐ Return HTTP 409 Conflict when competing assignments target the same bed.

☐ Transition the application to HOUSING_ASSIGNED.

☐ Support cancellation and reassignment where allowed.

☐ Preserve historical assignment records and room-change behavior.

☐ Build Student My Housing view.

☐ Add transaction/concurrency integration tests.

Exit condition: Housing Officers can safely assign students to beds without double-booking inventory.

# 9. feat/lease-workflow

| Status | Planned |
| --- | --- |

Goal: Complete the housing workflow with lease generation and electronic signature.

## Major Tasks (in order)

☐ Implement Lease repository/service/controller.

☐ Generate a demonstration lease document.

☐ Include student, academic year, hall, room, bed, and signature status.

☐ Create ElectronicSignatureProvider abstraction.

☐ Implement MockSignatureProvider.

☐ Implement DocuSignProvider.

☐ Submit leases for electronic signature.

☐ Store external envelope/reference identifier.

☐ Handle trusted signature completion callback/webhook.

☐ Verify callback authenticity as appropriate.

☐ Complete signed-lease transaction: Lease SIGNED, Assignment CONFIRMED, Application COMPLETED.

☐ Supersede the prior confirmed assignment for a completed room change where applicable.

☐ Implement void/cancellation behavior.

☐ Build Student Lease screen.

☐ Add lease integration and completion tests.

Exit condition: A student can progress from housing assignment through electronic signature to a completed housing application.

# 10. test/end-to-end-hardening

| Status | Planned |
| --- | --- |

Goal: Stop adding features and prove the important workflows are reliable, secure, and repeatable.

## Major Tasks (in order)

☐ Review unit test coverage and fill important gaps.

☐ Add API integration tests.

☐ Add database transaction tests.

☐ Add authorization tests.

☐ Add roommate request consent tests.

☐ Add AI provider/fallback/ranking tests.

☐ Add housing-assignment concurrency test.

☐ Add lease workflow test.

☐ Add end-to-end happy path.

☐ Add cancellation and error-path E2E tests.

☐ Improve validation and standardize error responses.

☐ Perform security review.

☐ Remove dead code and temporary/debug endpoints.

☐ Capture coverage/test evidence for final documentation.

Exit condition: Core workflows have repeatable automated evidence rather than relying only on manual testing.

# 11. chore/ci-observability

| Status | Planned |
| --- | --- |

Goal: Finish automated quality gates and operational visibility.

Planning Note: A small baseline CI workflow may be introduced earlier; this branch represents final CI/observability hardening.

## Major Tasks (in order)

☐ Finalize GitHub Actions for server install, lint, typecheck, test, and build.

☐ Add equivalent Angular checks.

☐ Add PostgreSQL service support for integration tests.

☐ Validate Docker image/build behavior in CI where practical.

☐ Add structured application logging.

☐ Improve health/readiness endpoints.

☐ Add request and error logging.

☐ Add lightweight metrics/observability if practical.

☐ Populate ops/observability with configuration/evidence.

☐ Confirm no secrets exist in the repository.

☐ Confirm .env.example contains safe, complete placeholders.

Exit condition: Pull requests receive automated quality checks and the running application exposes useful operational information.

# 12. docs/final-project-package

| Status | Planned |
| --- | --- |

Goal: Prepare a clean, reproducible repository and all required submission artifacts.

## Major Tasks (in order)

☐ Finalize README project overview and architecture summary.

☐ Document prerequisites, environment setup, local run, and Docker run.

☐ Document migrations, seed data, tests, DocuSign, and AI provider configuration.

☐ Create final architecture diagram.

☐ Create/update database/domain diagram.

☐ Finalize UI guidance/screenshots.

☐ Document explicit measurable success criteria.

☐ Document AI roommate matching design and safeguards.

☐ Document AI-assisted development reflection and audited/overridden suggestions.

☐ Prepare deterministic demo accounts and data.

☐ Perform a clean-clone setup test.

☐ Confirm repository privacy and instructor access.

☐ Prepare the required 5–10 slide deck.

☐ Create a concise demo script.

☐ Record the required 10–15 minute presentation/demo.

☐ Run final submission checklist.

Exit condition: Another person can clone/run the repository from the README, the demo is repeatable, and all submission artifacts are ready.

# Roadmap Working Rules

This document is a planning aid, not a contract. Implementation discoveries may justify deviation.

Branch names are tentative. Small branches may be combined; oversized branches may be split.

Do not merge a branch solely because all planned files exist; verify the branch exit condition first.

Update the README incrementally as real functionality becomes available rather than documenting unimplemented behavior.

Prefer preserving a working end-to-end system at every merge point.

When scope changes, update this roadmap and the main Project Plan so the implementation and documentation remain aligned.

# Suggested Branch Completion Checklist

☐ Feature behavior works locally.

☐ Relevant Docker path still works.

☐ Lint passes.

☐ Type checking/build passes.

☐ Relevant automated tests pass.

☐ No secrets or generated artifacts are accidentally staged.

☐ README/docs are updated when the branch changes setup or usage.

☐ A concise Pull Request description explains the branch outcome and major implementation choices.

# Roadmap Change Log

| Date | Branch / Area | Change | Reason |
| --- | --- | --- | --- |

Current next branch: feat/database-foundation